## Slide 1
TRINITY
Three AI Personalities. One Desktop Assistant.
ARIA
ECHO
NEXUS
Project Structure & Work Breakdown Structure
macOS Desktop AI Assistant | Python + Electron + React

## Slide 2
Project Structure Overview
Backend
main.py (Entry point)
config/ (Settings, YAMLs)
core/ (Personality Mgr,
Audio, Wake Word, Memory)
tools/ (Browser, Smart Home,
CAD, Printer, Code Gen)
api/ (REST + Socket.IO)
Frontend
main/ (Electron process,
Window, Hotkeys, Tray)
renderer/ (React UI)
- PersonalitySelector
- ChatInterface
- Visualizer3D (Three.js)
- StatusBar
assets/ (Icons, Sounds)
Config & Docs
personalities/ (YAML configs)
- aria.yaml
- echo.yaml
- nexus.yaml
docs/ (MD + DOCX docs)
scripts/ (start.sh, package.sh)
.env (API keys, settings)
requirements.txt
Python 3.11 | FastAPI | Electron | React | Three.js | Gemini 2.5 | MediaPipe

## Slide 3
Detailed File Structure
Backend
TRINITY/
backend/
main.py
config/
settings.py
personalities/
aria.yaml echo.yaml nexus.yaml
core/
personality_manager.py
audio_engine.py
wake_word.py
memory.py
tool_router.py
tools/
browser/ smart_home/
cad/ printer/
code_gen/ shared/
api/
routes.py socket_handlers.py
Frontend & Root
frontend/
main/
index.js tray.js
renderer/
App.jsx
components/
PersonalitySelector.jsx
ChatInterface.jsx
Visualizer3D.jsx
StatusBar.jsx
hooks/
usePersonality.js
useSocket.js
assets/ (icons, sounds)
docs/ scripts/
.env.example
requirements.txt
README.md

## Slide 4
Work Breakdown Structure
TRINITY MVP
1. Foundation
& Setup
2. Personality
Engine
3. Frontend
UI
4. Voice &
Hotkeys
5. Tool
Integration
6. Polish &
Package
Clone ADA V2
Rebrand to TRINITY
Create YAML configs
Verify app runs
Dev tools setup
PersonalityManager
ToolRouter class
REST endpoints
Socket.IO events
State persistence
PersonalitySelector
Theme system (CSS)
Three.js orb
StatusBar
Chat per personality
Wake word detect
Global Cmd+Shift+Space
Cmd+1/2/3 switch
Audio confirmation
Mic toggle
ARIA: Browser+Home
ECHO: CAD+Print
NEXUS: Code+Git
Shared tools
Permission checks
Bug fixes
Error handling
Demo video
electron-builder .dmg
GitHub polish

## Slide 5
Development Timeline — 6 Week Sprint
WK 1
Foundation
Clone, rebrand, YAML configs,
verify app runs
WK 2
Personality Engine
PersonalityManager, ToolRouter,
REST/Socket.IO, state persist
WK 3
Frontend UI
Selector, themes, Three.js orb,
chat per personality
WK 4
Voice & Hotkeys
Wake words, Cmd+Shift+Space,
audio confirmation
WK 5
Tool Integration
ARIA: browser/home, ECHO: CAD,
NEXUS: code/git
WK 6
Polish & Package
Bug fixes, demo video,
.dmg build, GitHub release
Weeks 7-8 (Buffer): Face authentication, gesture control, custom personality creator, Spotify integration

## Slide 6
Personality System Architecture
Voice
Wake Word
Keyboard
Cmd+1/2/3
UI Click
Tab Select
PersonalityManager.switch()
ARIA
System Prompt
Tools: Browser, Home
ECHO
System Prompt
Tools: CAD, Printer
NEXUS
System Prompt
Tools: Code, Terminal
Gemini 2.5 Audio API
Tool Router
Memory System (SQLite)
Frontend (Theme + Orb)

## Slide 7
TRINITY
Ready to Build.
3
AI Personalities
6
Week Sprint
1
macOS App
Built by Tanmay | B.Tech IT | 2026